Client’s Contract No.: 4.........

Contractor’s SAP No.: .........

| CONTRACT FOR WORK AND FOR PROVISION OF SERVICES |  |
| --- | --- |
| concluded pursuant to Section 536 et seq. Act No. 513/1991 Coll. Commercial Code as amended and to Section 269 (2) of the Act No. 513/1991 Coll. Commercial Code as amended (hereinafter referred to as the “Contract”) |  |
| concluded by and between: |  |
| Business name: | Slovenské elektrárne, a.s. |
| Seat: | Pribinova 40, 811 09 Bratislava - City District of Ružinov, Slovak Republic |
| Company Registration No.: | 35 829 052 |
| Tax Registration No.: | 2020261353 |
| VAT ID No.: | SK2020261353 |
| The person acting on behalf of the company: | First name, surname, position |
|  | First name, surname, position |
| Registered in: | The Commercial Register of Municipal Court Bratislava III, Section: Sa, File No.: 2904/B |
| (hereinafter referred to as the “Client”) |  |
| and |  |
| Business name: |  |
| Seat: |  |
| Company Registration No.: |  |
| Tax Registration No.: |  |
| VAT ID No.: |  |
| Registration for value added tax (VAT): | Domestic Contractor shall state one of the following 2 options: Option 1: VAT payer as per Section 4 Option 2: not VAT payer as per Act No. 222/2004 Coll. on VAT as amended |
| The person acting on behalf of the company: | First name, surname, position |
|  | First name, surname, position |
| Registered in: |  |
| [Note: If the Contractor performs the Work through its organisational unit operating in the Slovak Republic, also indicate the following text (including the identification data of the organisational unit): ] operating in the Slovak Republic and carrying out the work through its organisational unit: Name of the organisational unit: Company Registration No.: Tax Registration No.: VAT ID No.: The person acting on behalf of the organisational unit: (hereinafter referred to as the “Contractor” or “Provider”) |  |
| (hereinafter referred to jointly as the “Parties” or individually as the “Party”) |  |

PREAMBLE

Pursuant to Section 56 of Act No. 343/2015 Coll. on Public Procurement and on the amendment of certain acts, as amended, the Parties conclude this Contract on the basis of the result of the public tender announced in the Official Journal of the European Union under No. XXX of XX.XX.XXXX and in the Public Procurement Bulletin No.: Public Procurement Bulletin No. XXX of XX.XX.XXXX, notice mark XXXX (hereinafter referred to as the “Tender”).

SUBJECT-MATTER OF THE CONTRACT

Subject-Matter and Purpose of the Contract

    - The subject-matter of this Contract is to lay down the rights and obligations of the Parties and the terms and conditions of the business relationship between the Parties, which shall apply to the performance of the work referred to in clause 1.2 hereof by the Contractor for the Client.

    - The purpose of this Contract is to deliver and maintain of software for neutronics calculations and creation models and libraries for currently used nuclear fuels and for nuclear fuels from alternative nuclear fuel suppliers, allows to design reactor core loadings and to calculate neutron-physical characteristics internally even after nuclear fuel diversification, plus enable independent internal verification.

Specification of the Subject of Performance

Pursuant to the terms and conditions of this Contract, part of which are the General Terms and Conditions of Slovenské elektrárne, pursuant to clause 3.1 hereof (hereinafter referred to as the “GTC”), the Contractor undertakes to perform for the Client and the Client undertakes to take receipt from the Contractor and pay the price for the performance of the following works and services:

    - Basic Solution delivery in the scope of:

      - software installation,

      - demonstration of functionality and correctness of calculations,

      - installation and administration documentation,

      - End user documentation,

      - report stating the computational uncertainties of the system;

    - Trainings of End users in the scope of:

      - Basic training round and documentation;

      - Two Advance trainings and documentation.

    - Development, Testing and Acceptance in the scope of:

      - Graphic User Interface (GUI) with manual, semi-automatic, automatic optimization for shuffling;

      - Tool for generating Reports;

      - Testing;

      - Final installation, administration and End User documentation;

      - Verification and Validation Report for final solution;

      - Product license key (if needed)

      - Methodological and application assistance during implementation

- (hereinafter referred to as the “Work”);

    - Technical support, software maintenance, resolving inconsistencies in calculations, software updates in the scope of:

      - Services provided on flat-rate basis by the Contractor listed in the Price List (Flat Rate), which forms Annex No. 3 of this Contract, with their detailed specification provided in the Technical Specification and (hereinafter referred to as "Services provided on flat-rate basis");

      - Services provided beyond the flat -rate bases by the Contractor listed in the Price List (Beyond Flat Rate), which forms Annex No. 3 of this Contract with their detailed specification provided in the Technical Specification (hereinafter referred to as "Services provided beyond flat-rate basis”)

- (hereinafter Services provided on flat-rate basis and Services provided beyond flat-rate basis collectively referred to as the "Services" and the Work and Services together or separately also as the “subject of performance”).

- Services provided on flat-rate basis pursuant to this clause of the Contract carried out at repeated agreed intervals are considered a repeated performance as defined in Act No. 222/2004 on Value Added Tax, as amended (hereinafter the “VAT Act”, value added tax, hereinafter referred to as "VAT") in force in the Slovak Republic (hereinafter the “SR”).

The detailed technical specification of the Work and Services is provided in Annex 2 hereto (hereinafter referred to as the “Technical Specification”).

  - Conditions for providing Services beyond flat-rate basis

    - During the term of the Contract, the Provider shall provide Services the beyond flat-rate basis specified in the clause 1.2.4.2 hereof only on the basis of the Client’s written requests (hereinafter as “Request”). Only the Client is authorized to send Request. Only person with a position determined pursuant to internal regulations of the Client is entitled to sign the Requests on behalf of the Client. For the purpose of VAT Services beyond the flat-rate basis are considered the individual deliveries.

    - The Client shall send the Provider Requirements by form of an e-mail.

    - A Request of the Client shall contain:

      - the exact identification of the particular required performance based on the specification of the subject-matter of performance pursuant to clause 1.2.4.2;

      - the deadline or date of performance;

      - the place of the provision, handover and takeover of performance;

    - If not stated different in the Technical specification the Requests pursuant to this Contract may be placed on behalf of the Client only by person with a position determined pursuant to internal regulations of the Client and accepted on behalf of the Provider by the Contract Manager/s specified in clause 4.2 hereof.

Besides the Contract Manager of the Provider, the Written Requests pursuant to this Contract may be accepted on behalf of the Provider also by the following personnel of the Provider / any of the following personnel of the Provider:

………..

[Note: add the name and surname, position, contact e-mail and tel. numbers]

    - The Request must be sent to the Provider not later than 2 days before the start date for the provision of the required Service or in the deadlines specified in Annex no. 2 of this Contract. The Provider shall send to the Client the confirmation of the Request without undue delay after delivery.

In an urgent case, the Client shall place the Request to the Provider by means of a phone and subsequently shall send it to the Provider by e-mail.

    - In case of sending the Request by e-mail the Client may send to the Provider the Request electronically in PDF format even without the handwritten signature or qualified electronic signature of the Client to the e-mail address defined in herein.

    - The Provider undertakes to accept electronic form of the Request provided that it contains all the data pursuant to this Contract and provided that it has been delivered from the e-mail address given in this Contract.

    - Any changes to email addresses for delivering Requests, as mentioned in the preceding clauses hereof, may be made by an unilateral written notice to the other Party, addressed to the Contract Manager of the other Party.

    - The Parties have agreed that the delivery date of the Request to the Provider shall be deemed the date indicated on the electronic confirmation on delivery of the email containing the Request, while such a confirmation shall be delivered automatically back to the e-mail address of the Client, from which the e-mail containing the Request was sent off to the Provider. Such day shall be considered as the day from which the period of 2 working days starts to run for the purposes of this clause as specified hereinafter. In the event that the Client doesn’t receive any confirmation of delivery of the e-mail containing the Request, nor an error message on a failure to deliver the e-mail, then, for the purposes of this Contract, the Request shall be considered to be delivered at the time of sending off the e-mail message containing the Request.

    - The Provider shall be obliged to accept the Written Request at latest within 2 working days from the day of its delivery, and this by sending back a return e-mail stating the following text: “Written Request No. .... issued by the Client is accepted without reservations”. On the day of delivering the return e-mail to the Client under the previous sentence the obligation shall be deemed valid.

    - In case of any reservation from the side of the Provider in respect of the Request, the Provider shall be obliged, within the period of 2 working days from the day of its delivery, to refuse the Request in the form of a return reply, and this to the e-mail from which the Request was dispatched to the Provider, together with the statement of reasons for rejection. The Provider shall be obliged to refuse the Request only in case it contains any condition that is contrary to this Contract. In such case the obligation shall fail to arise. Subsequently the Client shall be entitled to send to the Provider a new Request in the manner specified by the provisions hereof.

    - The Parties have agreed that should the Provider fail, within the period of 2 working days from the day of its delivery, to express its opinion regarding the Request, using either of the manners as stated in the previous clauses, the Request shall be deemed fully accepted by the Provider and the obligation shall be deemed arisen on the following calendar day after the expiry of the period of 2 working days from the delivery of the Request.

Documents to be delivered

- The Contractor undertakes to hand over to the Client the documents referred to in section 4.3.2, 4.3.3, 4.3.4, 4.3.5, 4.3.6 of the Technical Specification, which forms Annex 2 hereto.

Contract Conclusion and changes

Validity

This Contract shall become valid on the date of its signing by the Parties.

Effective date

This Contract shall enter into effect upon the date of its validity pursuant to the Clause 2.1 hereof.

  - Duration of the Contract in relation to the Services

This Contract is concluded:

- in relation to the Services provided on flat-rate basis for a definite period, and this for a period of three (3) years from the day when the Work was taken over by the Client based on the Takeover Protocol and;

- in relation to the Services provided beyond flat-rate basis for an indefinite period from the day when the Work was taken over by the Client based on the Takeover Protocol.

The Parties have agreed that duration of the Contract in relation to the Services provided on flat-rate basis shall be repeatedly extend by another one-year period in case that at least six (6) months prior to expiration of the period for which this Contract in relation to the Services provided on flat-rate basis is concluded the Client shall not deliver to the Provider a written notice stating that the Client does not want to extend duration of the Contract in relation to the Services provided on flat-rate basis. Thus yearly extension of the validity of the Contract may be repeated only up to twelve (12) times.

Change procedure

    - The change procedure shall be governed by the rules set out in this Clause 2.4.

    - Right to change

      - A change procedure may be initiated by the Client mainly from the following reasons (for the avoidance of any doubt, the Client may initiate the change procedure also for other reasons):

        - on the basis of a change in the scope, quality, quantity, method, or timing of works additionally required by the Client compared to the specification of the Work defined herein;

        - on the basis of a change in the scope, quality, quantity, method, or timing of works resulting from additional requests of supervisory authorities of the Slovak Republic compared to the specification of the Work defined herein; or

        - on the basis of a change in the applicable law related to the execution of the Work from the date of signing of the Contract

(hereinafter individually referred to as the "Change" and collectively as the "Changes").

      - The Client may initiate a Change at any time by:

        - a written instruction issued to the Contractor to perform the Change; or

        - a written request issued to the Contractor to submit a proposal for the Change.

      - The Contractor shall be obliged to implement each instruction to perform the Change and shall be bound by each instruction to perform the Change, unless it promptly, but in any case within 3 business days, notifies the Client in writing (specifying the details and attaching supporting documents) that:

        - it cannot execute the Change for technical reasons (justifying why it is not possible); or

        - the Change would pose a threat to the safety of the Work.

Upon receiving such notice, the Client shall cancel, confirm, or change the instruction to perform the Change.

      - The Contractor shall not make any Change, unless the Client issues an instruction to perform such Change or approves such Change.

      - An instruction for a Change which in its content falls within the powers of the Contract Manager for the Client (as defined hereinafter) as referred to in Clause 2.5 of the GTC may be issued by the Contract Manager for the Client.

      - An instruction for a Change which in its content does not fall within the powers of the Contract Manager for the Client (as defined hereinafter) as referred to in Clause 2.5 of the GTC may only be issued by the person(s) authorised to act for the Client under the Client’s corporate documents.

    - If, prior to issuing an instruction to perform the Change, the Client shall request the Contractor to submit a proposal for the Change, the Contractor shall:

      - notify the Client, within 3 business days after issuing a request for the proposal for the Change, of the reason why it cannot comply with the request for the proposal for the Change (if that is the case); or

      - notify the Client, within 3 business days after issuing the request for the proposal for the Change, that though it may comply with the proposal for Change, it may not for a specified reason submit the proposal for the Change to the Client within 10 business days pursuant to Clause 2.4.3.3 hereof; in such case, the Contractor shall be required to notify the Client of the time within which it will be able to submit the proposal for the Change to the Client; or

      - submit to the Client, within 10 business days after issuing the request for the proposal for the Change, the proposal for the Change containing the following:

        - a description of the proposed design and construction works to be performed and a time schedule for their performance;

        - the Contractor’s proposal for all necessary modifications to the delivery periods pursuant to Clause 6.5 hereof; and

        - the Contractor’s proposal for adjustment to the Work Price.

    - After receiving the proposal for the Change from the Contractor according to the preceding clause, the Client shall approve or reject the received proposal, or comment on it. Until the Client approves the received proposal for the Change, the Contractor may not suspend any works on the Work and must continue to perform its obligations under this Contract.

      - A Change that through its content falls within the powers of the Contract Manager for the Client (as defined hereinafter) as referred to in Clause 2.5 of the GTC may be approved by the Contract Manager for the Client.

      - A Change which in its content does not fall within the powers of the Contract Manager for the Client (as defined hereinafter) as referred to in Clause 2.5 of the GTC may only be approved by the person(s) authorised to act for the Client under the Client's corporate documents.

    - Change procedure:

      - The Contractor shall confirm for the Client in writing receipt of each instruction for performance of the Change.

      - If the Change has an impact on the Work Price, after issuing an instruction to perform the Change or approving a proposal for the Change, the Parties shall hold negotiations and agree the adjustment to the Work Price in accordance with the following principles:

        - the adjustment to the Work Price must be based on a valuation of each item of materials and works required for the implementation of the Change, using unit prices and hourly charging rates set out in Annexes hereto; and

        - if the Annexes hereto don’t include such an item of materials or works, the applicable rate or price for a similar material or a similar work under the standard prices on the market at the time of implementation of the Change shall be used.

      - Unless the Parties have agreed on the adjustment to the Price pursuant to preceding point 2.4.2.2 of this clause, the price determined by the Client in accordance with the principles set out in the preceding point 2.4.2.2 of this clause shall apply, unless decided otherwise in accordance with Article 15 hereof.

      - For the avoidance of any doubt, the Parties acknowledge that in the case of disputes associated with the change procedure, the Contractor may not suspend works on the execution of the Work and must continue in accordance with the provisions of this Contract, as well as implement the instructions for the Change made by the Client.

      - Every instruction to perform the Change must be signed either by the Contract Manager for the Client or by the authorised executive of the Client in accordance with the Client’s corporate documents.

      - Where the Client reduces the scope of the Work by utilizing the procedure under this clause, the Contractor shall not be entitled to claim financial compensation from the Client.

    - Changes approved by the Client in accordance with Clause 2.4.2.2 of this Article hereof and/or instructions for the Change given by the Client in accordance with Clause 2.4.2.6 shall be subject to the procedure set out in Clause 4.2 of the GTC, which form Annex 1 to this Contract, and the Parties in such case undertake to enter into an Addendum to the Contract, the subject of which shall be confirmation of the Change approved by the Client in accordance with Clause 2.4.4.2 and/or the instructions for the Change given by the Client in accordance with Clause 2.4.2.6 of the Contract.

    - For the avoidance of doubt, the Change shall be effective, and the Contractor shall be both entitled and obliged to commence implementation of the Changes:

      - in the case of Changes subject to the procedure under the provisions of Clause 4.2 of the GTC, as of the date of conclusion of the Addendum in accordance with Clause 2.4.6 of this Article hereof; or

      - in the case of Changes not subject to the procedure under the provisions of Clause 4.2 of the GTC, as of the date of approval by the Client under Clause 2.4.4.1 of this Article hereof, and in the case of a written instruction, as of the date of receipt of the Client's written instruction to make the Change under Clause 2.4.2.5 of this Article hereof.

Other terms and conditions related to this Article of the Contract are included in Annex 1 – GTC, Article IV. Conclusion of the Contract and Amendments.

Contract Interpretation

General Terms and Conditions of Slovenské elektrárne (GTC)

The Contractor acknowledges and expressly agrees that other terms and conditions relating to this Contract are referred to in the GTC, version 01.08.2025, forming Annex 1 hereto.

The Contractor declares that it has read the provisions of the GTC, has familiarised itself with the contents thereof, and acknowledges that the GTC are binding upon it, and by signing this Contract the Contractor undertakes to adhere to the provisions of the GTC.

General Technical Terms

- In performing the Work at the Client’s premises, the Contractor undertakes to adhere to the terms and conditions included in the  General Technical Terms of Performance at SE (SE Headquarters), version 15.01.2024, which form Annex 4 hereto (hereinafter referred to as the “GTT”).

Priority of Provisions

    - In case of any conflict between the terms and conditions stipulated herein and the terms and conditions stipulated in the Annexes hereto, or parts hereof, the text of this Contract shall prevail.

    - In case of any conflict between the provisions of the individual Annexes, the Technical Specification shall prevail over GTT.

    - In case of any conflict between the terms and conditions stipulated in the GTC and terms and conditions stipulated in GTT, the GTT shall prevail over the GTC.

    - In case of any conflict between the terms and conditions stipulated in the GTC and terms and conditions stipulated in Annex No. 9 of the Contract, the GTC shall prevail over the Annex No. 9 of the Contract.

    - Unless otherwise specified in the Contract, capitalized terms defined in the GTC and/or the GTT shall have the same meaning as the same capitalized terms used in this Contract.

- Other terms and conditions related to this clause hereof are set out in Annex 1 – GTC, Article V. Interpretation.

Communication

Contact Persons

- The contact person in contractual matters is:

on behalf of the Client:

Ing. Dagmar Lopatková Spišáková

Senior Strategic Buyer

Tel .: +421 910809033

E-mail : Dagmar.LopatkovaSpisakova@seas.sk

on behalf of the Contractor:

...........

[Note: fill in the first name and surname, position, contact e-mail and phone numbers]

Contract Managers

- The following persons are appointed for the purpose of performing the organizational and implementing acts on the basis of the provisions of this Contract:

Contract Manager on behalf of the Client:

........... (hereinafter referred to as "Contract Manager for the Client")

Contract Manager on behalf of the Contractor:

........... (hereinafter referred to as "Contract Manager for the Contractor")

(the Contract Manager for the Client and the Contract Manager for the Contractor jointly hereinafter referred to as the "Contract Managers").

[Note: fill in the first name and surname, position, contact e-mail and phone numbers]

Communication Language

Notwithstanding the provision of Annex 1 – GTC, Article III. Language, Clause 3.3, the Parties have agreed that the communication language shall be Slovak, Czech or English.

Other terms and conditions related to this Article of the Contract are included in Annex 1 – GTC, Article VI. Communication.

PRICE, INVOICING AND PAYMENT TERMS

  - Price for Work

    - The Parties have agreed that the fixed price for the Work performed pursuant to Clause 1.2.1, 1.2.2, 1.2.3 hereof shall be:

- XXXXXXXXXXXXXXXXXXXX EUR exclusive of VAT

- (in words: xxxxxxxxxxxxxxxxxxx EUR exclusive of VAT)

- (hereinafter referred to as the "Price").

    - The composition of the items making up the Work Price is given in the calculation which forms Annex 3 hereto (hereinafter referred to as “Work Price Calculation”).

The Parties have agreed that the Work Price shall be paid by the Client to the Contractor on an interim basis, according to the payment milestones defined below, on the basis of invoices issued by the Contractor following the performance carried out within the respective payment milestone. For the avoidance of doubt, a payment milestone for VAT purposes shall be the partial delivery made by the Contractor under this Contract. The basis for issuing an invoice by the Contractor for the relevant payment milestone is a payment milestone fulfilment protocol forming the Annex No. 5a (hereinafter referred to as the “Milestone Protocol”), confirmed by the Contract Manager for the Client and for the Contractor pursuant to Clause 4.2 hereof. The Contractor shall issue an invoice for the relevant payment milestone no later than 15 days from the delivery date. For VAT purposes, the delivery date shall be deemed to mean the date of confirmation of the Milestone Protocol by the Contract Managers. For the avoidance of any doubt, it shall apply that the confirmation of the Milestone Protocol by the Client shall not constitute acceptance or takeover of the Work or any part thereof, or of the relevant performances included in the Milestone Protocol.

    - Payment Milestones

- The Work Price shall be invoiced by the Contractor gradually, after the fulfilment of the 
 following individual payment milestones:

| - Payment milestone no. | - Subject of payment milestone | - Payment milestone price in EUR exclusive of VAT |
| --- | --- | --- |
| - 1 | - Performance under clause 1.2.1 and 1.2.2.1 Contract/Annex 3 hereto | - ......... - in words: ........ |
| - 2 | - Performance under clause 1.2.2.2 and 1.2.3 Contract/Annex 3 hereto | - ......... - in words: ........ |

- (collectively referred to as the "Payment Milestones" and individually as the "Payment Milestone").

  - Price for Services provided on flat-rate basis

    - The Parties have agreed that the price for Services provided on flat-rate basis shall be paid by the Client to the Provider continuously during provision of the Services, based on an invoice issued by the Provider after the end of each calendar month (hereinafter the “Invoicing period”), on the base of the Acceptance Protocol prepared pursuant to clause 6.7.2 hereof in which the Client shall confirm the volume of Services provided on flat-rate basis in the relevant Invoicing period. For the purpose of the Act on VAT the delivery day is considered a last day of the Invoicing period regardless the signature day of the Takeover Protocol. The Provider will draw up an invoice no later than 15 days from the date of delivery.

    - The Parties have agreed that the flat rate price for the Services provided on flat-rate basis pursuant to clause 1.2.4.1 hereof within one invoicing period is:

- XXXXXXXXXXXXXXXXXXXX EUR VAT excluded

- (in words: xxxxxxxxxxxxx euros VAT excluded)

    - The items forming the flat rate price for the Service provided on flat-rate basis are included in the calculation (hereinafter the “Flat rate price for Service provided on flat-rate basis calculation”) forming Annex No. 3 hereto.

  - Price for the Services beyond the flat-rate basis

    - The Parties have agreed that the price for Services beyond the flat-rate basis provided pursuant to clause 1.2.4.2 based on a Request will be calculated pursuant to the unit prices for Services beyond the flat-rate basis indicated in the price list attached hereto as Annex No. 3 and the respective quantity of Services provided beyond the flat-rate basis, confirmed by the Parties in Takeover Protocol.

    - The Parties have agreed that the price for the Services will be settle on the base of the invoice issued by the Provider after providing and taking over the Services as followed:

- at Services provided on flat-rate basis the Provider shall issue the invoice after the Invoicing period,

- at Services provided beyond the flat-rate basis the Provider shall issue the invoice after proving such Service.

The basis for the issuance of an invoice by the Provider is the takeover protocol of the provided Services (hereinafter the “Acceptance Protocol”), prepared pursuant to clause 6.7.2 hereof, in which the Contract Managers of the Client and of the Provider pursuant to clause 4.2 hereof shall confirm the volume of the Services provided during the relevant invoicing period. For VAT purposes, the day of delivery is considered the day of confirmation of the Takeover Protocol by the Contract Managers pursuant to clause 4.2 hereof. The Provider will issue an invoice no later than 15 days from the date of delivery.

  - The Change of the Price for the Services

    - The Parties agreed that the price for the Services provided on a flat-rate basis and the Services beyond the flat-rate basis, as specified in Annex No. 3 of this Contract, may be increased unilaterally by Contractor's written notice delivered to the Contract Managers on behalf of the Client via e-mail and under the terms agreed in this Section 5.4.

    - The Parties agreed that the price increase of the Services due to  changes in the relevant price index may be made for the first time after expiration of period of three (3) years from the day when the Work was taken over by the Client based on the Takeover Protocol.

    - The Contractor is entitled to increase the price for the Services every 12 months. The written notice under Section 5.4.1 of the Contract must contain a new updated Annex No. 3 of the Contract with prices increased by price index corresponding to the Harmonized Index of Consumer Prices (HICP) published on the Eurostat website: https://ec.europa.eu/eurostat/ under the row titled "Euro area – 20 countries" (hereinafter referred to as "HICP") compared with previous 12 months – HICP – monthly data (annual rate of change).

    - If the Contractor meets the conditions for price adjustment of the Services set out in this Section 5.4, the price adjustment of the Services shall become effective

    - for the Parties from the first day of calendar month following the date of delivery of such written notice, without a need to conclude an amendment to this Contract and new Annex No. 3 shall replace previous Annex No. 3 of this Contract. In such case new prices set out in new Annex No. 3 shall be valid until the next change of Annex No. 3 in compliance with this Contract.

    - In the event that the Statistical Office of the European Commission ceases to publish the relevant HICP price index, the Parties undertake to agree on an alternative method of price adjustment that will correspond as closely as possible to the principles of this Contract.

Price Contents

    - The Parties have agreed that any use of a copyrighted work to the extent of Clause 21.1 of the GTC shall be included in the Price.

    - The Parties have further agreed that the granting of a licence to the extent of Clause 21.3 of the GTC shall be included in the Price. 	VAT shall be applied in accordance with the tax legislation binding upon the Contractor, in force on the date of its tax liability.

Invoicing terms

    - The invoice must contain all particulars in compliance with applicable legislation and any other required data pursuant to this Contract. The Milestone Protocol/Acceptance Protocol shall form an integral attachment to the invoice, including attachments as specified in Clause 5.1.3 /6.7.2 hereof.

- In the event that the Contractor issues an invoice that fails to meet the particulars pursuant to the applicable legislation or pursuant to this Contract and fails to contain the required attachments and as a result the Client shall incur a fine or other sections imposed from the side of financial authorities of the Slovak Republic (e.g. non-recognition of VAT deduction, VAT revaluation, etc.), the Client shall be entitled to claim damages from the Contractor in the amount of the fine or other sanctions thus imposed, and the Contractor shall be obliged to pay such invoice to the Client.

    - Where the Contractor and the Client have entered into a valid Agreement on Electronic Delivery of Invoices, the delivery of invoices (and documents defined in such agreement) shall be governed by that special agreement.

- Otherwise, the Contractor shall be required to send the invoices for the Client to the following address:

- Slovenské elektrárne, a.s.

- Odbor fakturácie

- Závod Atómové elektrárne Mochovce

- P.O.BOX 11

- 935 39 Mochovce

Payment Terms

- Invoice Maturity

The maturity period of an invoice shall be 60 days from the date of delivery of the invoice to the Client to the address pursuant to Clause 5.6.2 hereof.

    - Retainage -Retention

The Client shall be entitled to retain 10% of the invoiced amount for the Work, exclusive of VAT, from each invoice issued for the Work by the Contractor (except for the Advance Payment invoice). The retained funds, less the amount to which the Client has been entitled to draw under this Contract, shall be released within 30 days from handover and takeover of the Work, providing that defects and backlogs, if any, recorded in the Takeover Protocol have been remedied and their remedy has been confirmed in writing by the Client. The retention shall serve to the Client for securing proper and timely fulfilment of any obligations by the Contractor under this Contract (namely securing proper and timely completion of the Work), as well as for any compensation of damages, individual contractual penalties, and sanctions, as well as other legitimate claims of the Client in case of breaching Contractor's obligations resulting from the Contract.

    - Warranty retention

The Client shall be entitled to retain 5% of the invoiced amount for the Work and/or for such Services which as the Client determines at its discretion, exclusive of VAT, from each invoice issued by the Contractor for the Work and/or for such Services. The retained funds, less the amount to which the Client has been entitled to draw under this Contract in relation to the work or relevant Services, shall be released within 30 days (i) after all defects, if any, notified to the Contractor during the warranty period for the Work and/or such Services within the meaning of Clause 9 hereof, have been remedied, with their remedy having been confirmed in writing by the Client; and/or (ii) after satisfaction of all Client’s claims, if any, which may be satisfied from the warranty retention pursuant to this Clause hereof; but no sooner than 30 days after the expiry of the warranty period pursuant to Clause 9 hereof the Work and/or for such Services. The warranty retention under this Clause hereof shall serve the Client to secure the Client’s claims arising in connection with the Contractor’s default in remedying defects in the subject of performance, as well as to compensate for any damages, individual contractual penalties, and sanctions, as well as other legitimate claims of the Client in the event of the Contractor’s default.

    - For withholding tax purposes the transfer of rights under Clause 21 of the GTC represents a full transfer of ownership for indefinite period of time (except for so called moral rights of the author that are inalienable). Consequently, no withholding tax shell be applied as payments under this contract not represent royalties.

Other terms and conditions related to this Clause of the Contract are stipulated in Annex 1 – GTC, Article VII. Price, Invoicing, and Payment Terms, and Article VIII. Tax Terms and Conditions.

Work Performance and provision of the Services

Place of Work Performance and the Services

The place of Work performance shall be:

Slovenské elektrárne, a.s.,

Pribinova 40,

811 09 Bratislava - City District of Ružinov

Slovak Republic

Contractor's place of seat :  TBD

The place of provision of the Services shall be:

Slovenské elektrárne, a.s.,

Pribinova 40,

811 09 Bratislava - City District of Ružinov

Slovak Republic

Contractor's place of seat :  TBD

Place of Handover and Takeover of the Work and the Services

- The place of handover and takeover of the Work and Service shall be:

- Slovenské elektrárne, a.s., Pribinova 40, 811 09 Bratislava - City District of Ružinov, Slovak Republic

Professional Personnel Performing the subject of performance

- The Contractor undertakes that the subject of performance shall be carried out by persons professionally competent in compliance with legal regulations of the Slovak Republic and Client’s requirements pursuant to the Technical Specification forming Annex 2 hereto, Chapter 4.1 Basic criteria, Requirement 1.1.2 Qualifications and Experience of the Personnel.,

- If the Contractor has demonstrated compliance with the terms and conditions of participation in the procurement process, it undertakes to use for the execution of the subject of performance the professional workers listed in Annex 7 hereto – List of Professional Personnel. A change of a professional worker executing the subject of performance in the course of execution of the subject of performance shall be subject t proof of compliance with requirements on technical and professional competence by the Contractor in the same scope as proved for the original professional worker immediately, by way of presenting documents evidencing compliance with the professional competence requirements. The Contract Manager for the Client shall assess the compliance with the requirements based on the submitted documents, and provided that the defined requirements have been met, the Client shall approve the change of the professional worker executing the subject of performance in a form of a Log entry or other record. The Contract Manager for the Client shall update Annex 7. hereto – List of Professional Personnel, and notifying the Contractor in writing of the updated version of the Contract. The Client reserves the right to reject the professional worker if assessed as “unsatisfactory” by the Client. The Contractor shall be required to carry out the change of professional personnel listed in Annex 7 hereto – List of Professional Personnel, immediately upon the occurrence of the reason for which the change is required.

Work Performance and Provision of the Services

- The Contractor undertakes to do everything necessary for proper and timely execution of the Work and Services (i.e. to carry out all acts necessary for proper and timely execution and completion of the Work and Services) so that the executed Work and Services properly complies in full extent with all applicable legal regulations and requirements stipulated in this Contract. If, in the course of execution of the Work and provision of the Services, any essential facts occur that the Parties have had no knowledge of in advance, the Contractor shall be obliged to promptly and provably notify the Client thereof on the place in the course of the execution of the Work nad provision of the Services and to also enter such facts in the Log, if any. If the Contractor fails to notify the Client of such facts according to the preceding sentence, it shall be deemed that they were known to the Contractor at the time of entering into this Contract and the Client shall not be obliged to accept any comments or claims made by the Contractor at a later date that arise out of or relating to these facts.

Delivery and Takeover Period of the Work

    - The Contractor undertakes to start performing the Work from the first day of this Contract entering into effect and to perform the Work within the following deadlines:

| Payment milestone no. | Subject of Payment Milestone | Performance deadline |
| --- | --- | --- |
| 1 | Performance under Clause 1.2.1 and 1.2.2.1 hereof /Annex No. 3 hereto | By 5 months from the effectiveness date of the Contract |
| 2 | Performance under Clause 1.2.2.2 and 1.2.3 hereof /Annex No. 3 hereto | By 15 months from the effectiveness date of the Contract |

    - If the Contractor is not able to meet the above deadlines in normal working hours, the Contractor shall be obliged to, independently as well as at the Client’s instruction, arrange for the Work to be executed in several shifts or during overtime hours, in which case the Contractor shall not be entitled to any remuneration or compensation for the costs incurred according to the preceding sentence and the Price for the Work shall not be changed in such cases.

    - The key criteria for the acceptance of the Work by the Client are as follows:

| Clause of the Contract related to subject of performance | Key deliveries | quantitative criteria* |
| --- | --- | --- |
| 1.2.1 | Delivery of software with installation support and demonstration of functionality and correctness of calculations (Requirement 4.3.1 and Requirement 4.3.2 of Technical Specification, Annex 2) | Tests by the Contractor Test results, with the maximum number of defects: Defect A - 0, Defect B - 0, Defect C – 10 |
| 1.2.2. | User training | Attendance list, qualification certificates of trained users |
| 1.2.3 (1.2.3.1- 1.2.3.4) | Development of GUI and Tool for generating reports, Testing and Acceptance. Permanent product license key (Requirement 4.3.6 of Technical Specification, Annex 2) | Tests by the User (UAT - user acceptance testing) Test results, with the maximum number of defects: Defect A - 0, Defect B - 0, Defect C – 10 |
| 1.2.3 (1.2.3.5-1.2.3.6) | Verification and Validation Report for final solution for VVER-440 units (Requirement 4.3.6 of Technical Specification, Annex 2) Product licence key (if needed) | Confirmation on the acceptance report |
| 1.2.3 (1.2.3.7) | Methodological and application support and assistance to end users during implementation of solution (Requirement 4.3.7 of Technical Specification, Annex 2) | Confirmation on the acceptance report |

- * 
In the event that the quantitative criteria specified in the table above indicate the Maximum Number of Defects, for the purposes of this Contract, the Maximum Number of Defects shall be considered as Minor Defects within the meaning of clause 14.11 of the GTC.

- Definition of Defects for the purposes of this Contract:

| Category defects | Description |
| --- | --- |
| Category A | Urgent defect - is one without the solution of which the Work/Service is not usable in its basic functions or there is a functional failure preventing the Work/Service from functioning. This condition may jeopardize the Client's normal operations or cause financial or other damages. A transitional solution by internal organisational measure is not possible. It has a restrictive impact on the support of the internal process or the compliance with the legislative obligations or contractual commitments of the Client. |
| Category B | Serious defect - is one without the solution of which the Work/Service is degraded in its functions in such a way that this condition restricts the normal operation and operation of HA and DR solutions. Causes problems in the use and operation of the software or its components. Allows the Work/Services to be used without affecting the consistency of the data and the results of its processing. It can be temporarily resolved by an internal organisational measure. |
| Category C | Ordinary defect - is one which by its nature does not restrict normal operation Causes a decrease in user comfort. |

Service Delivery and Takeover Period

    - Services provided on flat-rate basis

- The Provider undertakes to start providing the Services provided on flat-rate basis from the effectiveness date of the Contract according to point 2.3 and to provide the Services continuously during the Contract term.

    - Services beyond the flat-rate basis

- The Provider undertakes to start providing a Services beyond the flat-rate basis from the effectiveness date of the Contract according to point 2.3 in the period or on the date specified in the Request and to provide the Services within the period or until the deadline specified in the Request.

Takeover of the Work and the Services

    - Takeover of the Work

- The handover and takeover of the Work shall be recorded in a Takeover  Protocol in accordance with the template forming Annex 5b hereto (hereinafter referred to as the “Takeover Protocol”), signed by both Parties and containing the following:

      - description of the Work;

      - certificate on prescribed Tests performed;

      - list of documents delivered;

      - codes of the goods as per the Common Customs Tariff in case that the Work includes the delivery of goods;

      - in case of takeover of the last Work performed hereunder, also  information about the number of unreturned entry identification cards or permits (hereinafter referred to as the “Entry ID Card”) assigned to the Contractor’s personnel;

      - legible first names and surnames and signatures of the Contract Managers for both Parties pursuant to Clause 4.2 hereof;

      - date of takeover of the Work by the Client;

      - place of takeover of the Work.

- The Contractor shall be obliged, no later than upon the takeover of the Work by the Client, to hand over to the Client other documents necessary for the takeover and use of the Work pursuant to Clause 1.4 hereof.

    - Takeover of the Services

- The handover and takeover of the Services  shall be recorded in an Acceptance Protocol  in accordance with the template forming Annex 5c hereto (hereinafter the “Acceptance Protocol”) signed by both Parties and containing the following:

      - description of Services;

      - the list of reservations or unfinished services identified, along with a deadline by which they should be resolved;

      - list of delivered documents;

      - the goods codes as per the Common Customs Tariff in case that the delivery of goods is a part of the provided Services;

      - in case of taking over the last Service provided hereunder, also  information about the number of unreturned entry identification cards or permits (hereinafter referred to as “the Entry ID Card”) assigned to the Provider's personnel;

      - legible first names and surnames and signatures of the Contract Managers of both Parties pursuant to clause 4.2 hereof;

      - the date of takeover of the Service by the Client;

      - place of takeover of Service.

    - In the case of multiple separate deliveries (confirmed by the same type of protocol) within a single calendar month, the Provider may issue a summary invoice in accordance with the VAT Act.

    - The Parties agreed that if during execution of the subject of performance, arises a copyright work pursuant to Section 87 of Act No. 185/2015 Coll. The Copyright Act as amended which was solely created for the Client and its requirements, the Contractor undertakes to assign to the Client the exercise of ownership rights to such copyright work. The Contractor also undertakes that, concurrently with the handover of such subject of performance, it shall hand over to the Client also the source codes and respective documentation necessary for using them. Any failure to hand over the source codes or any handover of documentation that is incomplete or difficult to understand, shall be considered a defect of such subject of performance. The Customer shall have the right to modify handed over source codes itself or through any third parties without any restrictions.

- Other terms and conditions related to this Clause of the Contract are given in Annex 1 – GTC, Article IX. Performance Execution.

Subcontractors

The Contractor shall perform the Work also using subcontractors listed in the List of Subcontractors forming Annex 6 hereto (hereinafter referred to as the “List of Subcontractors”) The Contractor shall be entitled to entrust the performance of selected parts of this Contract to its subcontractors listed in the List of Subcontractors. The List of Subcontractors shall indicate the share of performance of each subcontractor in financial terms of the total price of the performance and the details of the person authorised to act for the subcontractor in the scope of first name and surname, address of residence, date of birth. If it results from Act No. 315/2016 Coll. on the Register of Public Sector Partners and on the amendment of certain acts (hereinafter referred to as the “RPSP Act”), the subcontractor must be entered in the Register of Public Sector Partners and at the same time the subcontractor’s beneficial owner cannot be a person within the meaning of Section 11(1)(c) of the Public Procurement Act.

In the event that the Contractor wishes to change or add subcontractors during the performance of the Contract, the Contractor shall be required to comply with the following rules:

    - the subcontractor concerned by the change proposal must be entered in the Register of Public Sector Partners under the RPSP Act, provided this obligation ensues from that Act;

    - the beneficial owner of the subcontractor cannot be a person within the meaning of Section 11(1)(c) of the Public Procurement Act;

    - the subcontractor concerned by the change proposal must be able to carry out the relevant part of the contract order in the same quality as the original subcontractor and must comply with the same terms and conditions as the original subcontractor (if any);

    - the Contractor shall notify the Client of the change proposal of the subcontractor, together with the submission of documents evidencing that the terms and conditions set out above have been met.

A change proposal of the subcontractor together with the documents pursuant to Clause 7.2.4 of this Article hereof and an updated version of the List of Subcontractors shall be submitted by the Contractor to the Client no later than (3) three business days prior to the commencement of the planned subcontract. The Client shall have the right to refuse the change if the conditions set out in Clause 7.2 above fail to be met.

If the Contractor uses a subcontractor to perform any obligation under this Contract, the Contractor shall be liable to the Client for the conduct of the subcontractor as if the Contractor had performed the performance itself.

The provisions of Article X., clauses 10.5, 10.6, 10.7, 10.8, 10.9, 10.10 (b), (c), (d), (e), 10.11 (a) and 10.15 of Annex 1 – GTC shall not apply.

DAMAGE COMPENSATION

- Provisions related to the compensation of damages are given in Annex 1 – GTC, Article XIII. Damage Liability.

Warranty and Liability for Defects

Provisions related to warranty and liability for defects are given in Annex 1 – GTC, Article XIV. Warranty and Liability for Defects.

- CONTRACTUAL PENALTIES AND SANCTIONS

Provisions related to contractual penalties and sanctions are given in Annex 1 – GTC, Article XV. Contractual penalties and sanctions, as well as in Annex 4 GTT.

Discontinuation of Works and Withdrawal from the Contract

Provisions related to the discontinuation of works and withdrawal from the Contract are given in Annex 1 – GTC, Article XVI. Discontinuation of Works and Withdrawal from the Contract.

- Contractor’s Management Systems

The Parties have agreed that the Contractor shall not be obliged for the purposes of this Contract to have a functional Safety Management System compliant with ISO 45001 or a functional Environmental Management System compliant with ISO 14001 and for the purposes of this Contract the Contractor shall not be subject to the relevant provisions of Annex 1 – GTC, Article XVIII. Management Systems of the Contractor.

Insurance

The Contractor shall not be required to obtain and maintain throughout the term of the Contract, and present, at the Client’s request, damage liability insurance. Provisions related to the insurance stipulated in Annex 1 – GTC, Article XX. Insurance, shall not be applied.

Confidentiality of Information

Protection of Sensitive Information under the Atomic Act

The Parties acknowledge that in the performance of this Contract, the Parties may mutually disclose to each other sensitive information subject to protection under the Act No. 541/2004 Coll. on the peaceful use of nuclear energy (the Atomic Act) and on the amendment of certain acts, as amended (hereinafter referred to as the “Atomic Act”). Sensitive information or documentation containing sensitive information shall not be disclosed to the public, shall not be disclosed to a third party, and the Parties shall be obliged to proceed in such manner that, during the performance of the Contract, the disclosure of information to individuals be limited to the disclosure of only information that is necessary for the performance under this Contract. The Parties have agreed that, when in doubt, any information shall be presumed to be of a sensitive nature pursuant to Section 3(16)(17) of the Atomic Act. Should the Contractor breach the provisions under this Clause, such breach of obligations shall be deemed to mean a leakage of confidential information and for such breach of the Contract, the Client shall be entitled to exercise towards the Contractor a contractual penalty pursuant to Clause 15.8 of the GTC, forming Annex 1 hereto.

Jurisdiction

Provisions related to jurisdiction are given in Annex 1 – GTC, Article XXIX. Disputes.

Specific Provisions

  - Third-party software

- If the subject of performance includes the delivery of third-party software, the Contractor declares that it is authorized to deliver the third-party software to the Client and is simultaneously authorized to grant a sublicense for the delivered third-party software to the Client. In the event that the Contractor's declaration proves to be untrue, the Contractor shall be liable to the Client for any damage incurred by the Client as a result of the untruthfulness of the Contractor's declaration and/or the violation of third-party rights including obligation to reimburse of Client's costs associated with relicensing such software.

- If a third party asserts claims against the Client in connection with the third-party software delivered under this Contract, the Contractor is obliged to inform the Client of this fact in writing without undue delay. The Contractor is not authorized to acknowledge any third-party claims without the Client's consent.

FINAL PROVISIONS

Annexes

The following annexes form an integral part of this Contract:

Annex 1 – General Terms and Conditions of Slovenské elektrárne, version 1 August 2025

Annex 2 – Technical Specification

Annex 3 – Price List

Annex 4 – General Technical Terms of Performance at Slovenské elektrárne (SE Headquarters), version 15 January 2024

Annex 5 – Annex 5a Milestone Protocol – template

Annex 5b Takeover Protocol – template

Annex 5c Acceptance Protocol – template

Annex 6 – List of Subcontractors

Annex 7 – List of Personnel

Annex 8 – Declaration on tax position and interrelation (foreign contractor) / Declaration on interrelation (domestic contractor)

Annex 9 – Licensing Terms of the Contractor

Counterparts

This Contract as well as all contractual documents are drawn up in the English language, while point 3.1 of GTC will not apply. This Contract has been executed in 2 counterparts, of which each Party shall retain one counterpart.

Expression of will

The Parties declare that they have read this Contract before signing it, that it was concluded based on their true and free will, certainly, seriously, and comprehensibly, not under duress or under obviously disadvantageous conditions, that they understand its contents, and in witness thereof they set their hands hereunto in full knowledge and without reservations.

| In ___________________, dated ______ In ___________________, dated ______ |  |  |
| --- | --- | --- |
| On behalf of and for the Contractor: |  | On behalf of and for the Client: |
|  |  | Slovenské elektrárne, a.s. |
| Name and surname Position |  | Name and surname Position |
| Name Position |  | Name Position |